Nordic Naturals

winded.vertigo

2026 Scope of Work

Research Infrastructure, PCS Database & Substantiation Platform

Prepared by: Garrett Jaeger, winded.vertigo LLC

Prepared for: Sharon Matheny, Nordic Naturals

Date: May 2026  |  MNDA: Executed

This document reflects the full evolution of the Nordic Naturals engagement through May 14, 2026. It documents what has been built (Budget A — already delivered), the ongoing consulting and platform development work already underway since March 1 (Budget B — active, uncompensated), and workflow adjustments identified through direct collaboration with Lauren Bosio and the Nordic research team. Contract execution and first payment are immediately actionable.

# 1. How We Got Here

This engagement evolved significantly over 18 months. The timeline below captures each major inflection point — including work that extended substantially beyond the original budget scope before any contract was signed.

| Early 2025 | Initial engagement scoped as a simple SaaS database build Original estimates: $5,000–$6,000 for a lightweight claims-tracking tool. This was the baseline assumption before the technical depth of the substantiation workflow became clear. |
| --- | --- |

| Feb 27, 2026 | SQR-RCT Platform proposal delivered By this point the research review platform had grown into a full production system: 11-criterion rubric (V1 frozen, V2 data-driven), AI Reviewer (single + batch), complete IRR analytics suite (ICC, Cohen's Kappa, Fleiss' Kappa, PABAK), and Expert Network portal. Three pricing tiers delivered — Core $10K, Enhanced $17.5K, Full $25K — plus Validation Study report ($8K). Market value of what had been built: $85K–$130K. Cost to Nordic through this stage: a fraction of that, extended on trust before any contract was signed. |
| --- | --- |

| March 2026 | PCS Database Phase 2 proposal delivered — retainer work begins Scope expanded again. The PCS database grew to 11 relational Notion databases with a custom Command Center web interface. Five build tiers proposed ($4.5K–$55K range depending on depth). Retainer options introduced: Standard $4,000/mo, Priority $6,000/mo (includes named backup contractor). This is the date from which back-pay for the Budget B retainer is calculated — consulting, platform adaptation, and stakeholder alignment work has been ongoing since March 1 without a signed agreement. |
| --- | --- |

| Apr 13–14, 2026 | Meeting with Sharon Matheny. SOW signed. Scope, budget, and timeline aligned. Budget A cap: $50,000. Go-live target: June 30, 2026. Retainer: Priority tier at $6,000/mo. MNDA already in place. |
| --- | --- |

| Apr 16, 2026 | Lauren Bosio (Product Development) joined the engagement Lauren's CAI-PBE system — Claims, Active Ingredients, Products, Benefits in SmartSheet — revealed four critical schema gaps in the existing PCS build: (1) claim prefix separation, (2) AI nomenclature standardization, (3) benefit categories, (4) demographics. A PCS Gap Analysis was produced. These gaps are not optional refinements; they are blockers to cross-departmental use. |
| --- | --- |

| Apr 17, 2026 | Sharon introduced two significant new requirements Requirement 1: Cochrane Risk of Bias 2 (RoB 2) integration — REVISED to layer onto the existing SQR-RCT platform rather than build from scratch (materially reduces cost and timeline). Requirement 2: Auto-PCS Generator — an Ingredient x Dose x Claim catalog that can auto-generate PCS documents from formula specifications. This is Sharon's flagship new ask and represents a substantial capability leap. Deferred to 2027 due to Budget A cap. |
| --- | --- |

| Apr 19, 2026 | Multi-Profile Data Architecture document produced Synthesized Lauren's inputs into a six-week build plan for the multi-departmental data layer (PD, Research, RA, Marketing views sharing one schema). Introduced claim_prefixes, core_benefits, benefit_categories, and canonical_claims refactor as the architectural backbone. |
| --- | --- |

| Apr 22, 2026 | Lauren shared 'standardisations of substantiation data' Additional schema context surfaced four more important (non-blocking) gaps: SKU/format standardization, material number tracking, cross-portfolio claim views, and claim frequency analysis. These inform 2027 planning. Rate-card value of Budget A deliverables now estimated at ~$71,400 — exceeds the $50,000 cap. Excess features reclassified as Budget B retainer scope. |
| --- | --- |

| May 14, 2026 | Platform demo with Lauren Bosio — AICS workflow alignment Critical milestone: Lauren and the Nordic research team formally aligned on transitioning AICS (Active Ingredient Claim Substantiation) document generation to the new platform. Lauren has been creating AICS documents manually and sharing them with Garrett via Google Drive — the platform exists and is ready for this workflow. Action items from this session: Garrett to send updated SOW and contract, and to contact Sharon with urgency. Contract execution is the gate. |
| --- | --- |

# 2. What Has Been Built

The following assets exist in production as of May 2026. All were built primarily on trust, before a signed contract. The market-value comparison is based on agency day-rate benchmarks ($150–$250/hr) for comparable systems.

## 2.1  SQR-RCT Research Review Platform

Live at nordic.windedvertigo.com — a fully custom Next.js production application.

| Component | Description |
| --- | --- |
| Codebase | 9,200+ lines of production TypeScript/Next.js code. Waves 4.x through 8 complete. |
| Rubric System | 11-criterion rubric. V1 is frozen and in active use; V2 is data-driven with configurable criterion weighting. |
| AI Reviewer | Single-article review and batch processing pipeline. Outputs structured rubric scores with citation-level justifications. |
| IRR Analytics | Full inter-rater reliability suite: ICC, Cohen's Kappa, Fleiss' Kappa, PABAK. Research-grade statistical outputs. |
| Expert Network Portal | Reviewer onboarding, assignment, and tracking. Current usage: 36 articles, 53 reviews, 6 active reviewers. |
| Validation Study | 22,000-word peer-quality research report comparing 5 quality frameworks, with 60+ references. Publishable in current form. |

## 2.2  PCS Database & Command Center

11 relational Notion databases with a custom web Command Center at port.windedvertigo.com/pcs.

| Database | Purpose |
| --- | --- |
| Products | Master product registry with versioning, category, and formula linkage |
| Versions | SKU-level version tracking with effective dates and regulatory status |
| Claims | Structured claim library with type, regulatory status, and evidence linkage |
| Evidence | Evidence records linked to claims, with quality tier and source metadata |
| Formulas | Formula compositions linking active ingredients to products and doses |
| Supplement Facts | Parsed supplement facts panel data per SKU |
| Revision History | Audit trail for all PCS changes with author and rationale |
| Canonical Claims | Normalised master claim set eliminating duplicates across products |
| Evidence Packets | Bundled evidence sets supporting specific canonical claims |
| Claim Wording Variants | Approved claim language variations for regulatory and marketing contexts |
| PCS Requests | Intake queue for new PCS generation requests from internal teams |

## 2.3  Market Value vs. Budget A Investment

| Asset | Agency Market Value | Budget A Value Delivered | Delta |
| --- | --- | --- | --- |
| SQR-RCT Platform (full system) | $55,000 – $90,000 | $37,000 – $48,000 | +$18K–42K |
| PCS Database (11 DBs + Command Center) | $20,000 – $30,000 | $8,000 – $12,000 | +$12K–18K |
| Validation Study Report (22K words, 60+ refs) | $10,000 – $15,000 | $8,000 | +$2K–7K |
| Schema gaps + multi-profile architecture (Apr 16–22) | $12,000 – $20,000 | $8,400 – $11,400 | +$3K–9K |
| TOTAL RATE-CARD VALUE DELIVERED (Budget A) | $97,000 – $155,000 | ~$71,400 | Cap: $50K |

Rate-card value delivered under Budget A exceeds the $50,000 cap by approximately $21,400. Features beyond the cap have been reclassified as Budget B (retainer) scope — the work was done in good faith to serve Nordic's stakeholders. The $50,000 Budget A fixed fee is the agreed ceiling and remains unchanged.

# 3. Budget Structure & Contract Payment

This engagement has two distinct commercial components. Both are active now. Only Budget A has a signed agreement — Budget B has been running without a contract since March 1.

## 3.1  Budget A — Platform Build (Fixed Fee)

Budget A covers all platform build work: the SQR-RCT system, PCS database, Command Center, Validation Study, and the 2026 scope phases (schema gaps, multi-profile architecture, RoB 2 extension). This is product delivery — the work is substantially complete.

| Budget A Terms | Amount | Timing |
| --- | --- | --- |
| Fixed build fee — Phases 1–4, SQR-RCT + PCS + Validation Study + RoB 2 extension | $50,000 | Invoice at signing |
| Rate-card value of work delivered (agency benchmark) | ~$71,400 | Delivered |

Budget A Payment Terms The full $50,000 Budget A fee is invoiced upon contract signing. Work is substantially delivered; the previous milestone-split structure (50% on signature / 50% on go-live) no longer reflects the delivery status. An invoice will be issued on the date the contract is executed.

## 3.2  Budget B — Retainer (Active Since March 1, 2026)

Budget B is not a maintenance arrangement — it is an active consulting, onboarding, and platform adaptation engagement. Since March 1, winded.vertigo has been doing the work of the retainer: aligning with Lauren Bosio on AICS workflows, adapting the platform to Nordic's evolving needs, advising on research methodology, managing data governance, and onboarding the Nordic team to the new systems. This work has been ongoing without a signed agreement or payment.

| Budget B Tier | Monthly Rate | What's Included |
| --- | --- | --- |
| Priority (recommended) | $6,000/mo | All retainer responsibilities + named backup contractor (August Kinloch) |
| Standard | $4,000/mo | All retainer responsibilities — primary coverage only |

## 3.3  Back-Pay for Retainer Work (March 1 – Contract Execution)

Because retainer-scope work has been underway since March 1 without payment, back-pay is owed from March 1 to the contract execution date. This is calculated at the Priority tier ($6,000/mo) given the level of engagement during this period.

| Period | Rate | Amount |
| --- | --- | --- |
| March 2026 (full month) | $6,000/mo Priority tier | $6,000 |
| April 2026 (full month) | $6,000/mo Priority tier | $6,000 |
| May 2026 (prorated to signing) | $194/day from May 1 | ~$194 x days elapsed |
| Minimum back-pay at signing | March + April (2 full months) | $12,000 |
| If signed end of May 2026 | March + April + all of May | ~$18,000 |

Rate flexibility: winded.vertigo is willing to negotiate the ongoing retainer rate if Budget A and back-pay are honored in full at signing. The back-pay and Budget A fixed fee are not subject to rate negotiation.

Total Due at Signing (Priority Tier) Budget A fixed fee: $50,000 Budget B back-pay (March + April): $12,000 Budget B back-pay (prorated May): ~$194/day from May 1 Ongoing Budget B retainer: $6,000/mo Priority / $4,000/mo Standard (first month due at signing, then Net 30 monthly)

# 4. 2026 Approved Scope of Work

The scope below reflects what falls within the approved 2026 budget (Budget A) and goes live by June 30, 2026. It covers the four foundational phases identified in the April 16–19 planning work.

## Phase 1 — Foundation: Critical Schema Gaps

Weeks 1–2. Prerequisite for everything that follows. The four gaps identified in the April 16 session with Lauren block cross-departmental use of the PCS database.

- Claim prefix separation — introduce claim_prefixes table to distinguish health claims, structure/function claims, ingredient claims, and qualified health claims at the schema level

- AI nomenclature standardization — build ingredient name normalization layer to reconcile Lauren's SmartSheet naming with the SQR-RCT database

- Benefit categories framework — implement hierarchical benefit taxonomy (core_benefits + benefit_categories) aligned to Lauren's CAI-PBE system

- Demographics schema update — add age range, population group, and health status fields to Evidence records to support targeted substantiation

## Phase 2 — Multi-Profile Data Architecture

Weeks 3–4. One schema, four departmental views. Different teams (Product Development, Research, Regulatory Affairs, Marketing) need the same underlying data presented through radically different lenses.

- Canonical claims refactor — rebuild the canonical_claims table as the shared backbone across all four departmental views

- Product Development view — formula cost-driver linkage, ingredient substitution flags, dose optimization context

- Research view — evidence quality tiers, IRR-validated sources, study design metadata

- Regulatory Affairs view — claim regulatory status, risk flags, discrepancy detection against current label claims

- Marketing view — approved claim language variants, benefit-category grouping for campaign use

- Ingredients library — seeded from both Garrett's PCS build and Lauren's CAI-PBE system, deduplicated and normalised

## Phase 3 — Cross-Functional Connections

Weeks 5–6. Connecting the multi-profile architecture to real operational workflows for RA and PD.

- Benefits library and marketing benefit chart — full benefits taxonomy seeded and linked to canonical claims; chart view for marketing team use

- RA discrepancy detector — automated flagging when a product's label claims are not fully backed by current evidence records in the database

- PD cost-optimization report — surfaces high-cost ingredients with lower-dose alternatives carrying equivalent or superior evidence support

## Phase 4 — Cochrane RoB 2 Extension

Weeks 7–10. Sharon's requirement, revised to layer onto the existing SQR-RCT platform rather than build a standalone tool. This revision saves 4–6 weeks of development time.

- RoB 2 domain mapping — map the five RoB 2 domains (randomization, deviations, missing data, measurement, selection) onto the existing 11-criterion rubric structure

- Applicability module — assess applicability of each study to Nordic's specific product population (dose, duration, population match)

- NutriGrade rollup — automated NutriGrade score calculation from RoB 2 domain assessments and meta-analysis quality indicators

- Conversational LLM UX — 6-layer architecture for evidence ingestion, RoB 2 extraction, applicability assessment, NutriGrade calculation, narrative generation, and reviewer override

- Integration with existing Expert Network — RoB 2 assessments feed into the same reviewer portal and IRR analytics already in use

# 5. Budget B — Retainer Scope & Value

The retainer is not a maintenance contract. It is an active consulting and platform stewardship partnership covering five responsibility areas. The work is already happening — the retainer formalizes and sustains it.

## 5.1  What the Retainer Actually Covers

| Responsibility | What It Covers | Standalone Market Cost |
| --- | --- | --- |
| Platform Onboarding & Adoption | Active support for Lauren, Gina, and the RA and Product Development teams as they transition workflows to the new platform. Includes AICS generation migration from manual document creation to the database-integrated workflow confirmed May 14, 2026. | $2,500–$6,000/mo (onboarding specialist) |
| Platform Operations | Uptime monitoring, deployments, dependency updates, security patches, and infrastructure changes for SQR-RCT and PCS Command Center. Named backup contractor (August Kinloch) included at Priority tier. | $2,000–$5,000/mo (junior dev) |
| Adaptive Feature Development | Continuous adaptation of platform to stakeholder feedback, schema evolution, and emerging workflows. One AI-automatable or dev-assisted feature per month. This is the primary Budget B work that has been underway since March. | $2,000–$6,000/mo (1 feature) |
| Database Maintenance | Keeping 11+ Notion databases accurate, schema-consistent, and free of relational drift. Without active maintenance, relational integrity degrades within 3–6 months of production use. | $1,000–$2,000/mo (data ops) |
| Data Protection Lead | Because winded.vertigo holds Nordic research data on the SQR-RCT platform, a designated data protection lead is required. Garrett assumes this role, covering data governance, access controls, breach protocols, and exit-term compliance. Nordic does not need to staff or contract this role separately. | $500–$1,500/mo (DPL contractor) |
| Research Advising | Maintaining momentum on the Validation Study — study design refinements, journal selection, authorship structuring, statistical review, and submission preparation. Also advising on emerging evidence standards relevant to Nordic's product categories. | $1,500–$3,000/mo (research consultant) |
| TOTAL STANDALONE COST | All six responsibilities staffed or contracted separately | $9,500–$23,500/mo |
| BUDGET B — PRIORITY RETAINER | All six responsibilities + named backup (August Kinloch), one relationship, one invoice | $6,000/mo |
| BUDGET B — STANDARD RETAINER | All six responsibilities, primary coverage only | $4,000/mo |

Live Workflow Gap: AICS Document Generation As of May 14, 2026, Lauren Bosio and the research team are creating Active Ingredient Claim Substantiation (AICS) documents manually and sharing them via Google Drive. The platform already has the infrastructure to generate these documents from the database — this workflow just needs to be activated through onboarding and configuration. Until the contract is signed and the retainer begins formally, this transition cannot proceed. Every week of delay means additional manual effort for Lauren's team.

Note on Data Protection Lead Role The data protection arrangement should be formalised as an addendum to the MNDA or as a separate Data Processing Agreement (DPA) executed alongside this SOW. Key terms: Nordic's data remains Nordic's property and is exportable in full on request at any time. On termination of the retainer, all Nordic data is returned and deleted from winded.vertigo systems within 30 days.

# 6. Deferred to 2027

The following capabilities fall outside the 2026 budget and timeline. They are documented here to establish the 2027 roadmap. Cost estimates below are preliminary and will be refined during Q4 2026 planning.

## 6.1  Auto-PCS Generator

Sharon's flagship new requirement from April 17. An Ingredient x Dose x Claim catalog that automatically generates draft PCS documents from formula specifications. This is a significant capability leap — the kind of tool that transforms PCS from a reactive documentation exercise into a proactive product development input.

- Ingredient x Dose catalog — cross-reference table linking every ingredient at every clinically-relevant dose to its evidence base, claim eligibility, and regulatory status

- Formula spec intake — structured input for new formulas (ingredients, doses, target claims)

- Auto-PCS generation — draft PCS documents generated from formula spec, pre-populated with relevant evidence packets, claim language variants, and RoB 2 assessments

- Gap detection — automatic flagging where formula spec claims are not supported by current evidence

Preliminary estimate: $18,000–$28,000 for full Auto-PCS Generator build, separate from the 2026 SOW. Wave 10 (Evergreen LLM migration): $20,000–$35,000 additional.

## 6.2  Advanced Stakeholder Views (Tiers 3–5)

| Capability | Description | Est. Cost |
| --- | --- | --- |
| T3 — AI Claim Categorization | AI-powered automated categorization of incoming claims; predictive evidence gap identification | $16,000–$24,000 |
| T4 — Predictive PCS Generation | Full predictive pipeline: formula in, draft PCS out, with regulatory risk scoring | $28,000–$45,000 |
| T5 — Cross-Functional Intelligence Platform | Full cross-portfolio views, executive dashboards, competitive intelligence layer, claim frequency analytics | $35,000–$55,000 |

## 6.3  April 22 Schema Items (Non-Blocking, Important)

These four items surfaced in Lauren's April 22 standardisation document. They are not blockers to the 2026 go-live but should be addressed in H1 2027 to reach full cross-portfolio utility.

- SKU/format standardization — consistent format-level identifiers across softgels, gummies, liquids, powders

- Material number tracking — internal Nordic material numbers mapped to PCS database records for supply chain alignment

- Cross-portfolio claim views — claims visible across the full Nordic product portfolio, not product-by-product

- Claim frequency analysis — which claims appear most frequently, with what evidence quality, to prioritize validation investment

# 7. Investment Summary

## 7.1  At Contract Signing

| Item | Amount | When |
| --- | --- | --- |
| Budget A — Platform build fixed fee (full amount) | $50,000 | At signing |
| Budget B back-pay — March + April 2026 (Priority tier) | $12,000 | At signing |
| Budget B back-pay — May 2026 prorated to signing date (@$194/day from May 1) | ~$194/day | At signing |
| Budget B — First month retainer (Priority or Standard) | $4K or $6K | At signing |
| MINIMUM TOTAL DUE AT SIGNING (Priority, signed before May 31) | ~$68,000+ | Day 1 |

## 7.2  Ongoing — Budget B Retainer (Monthly)

| Item | Amount | Cadence |
| --- | --- | --- |
| Budget B Priority retainer (includes August Kinloch as named backup) | $6,000/mo | Net 30, in advance |
| Budget B Standard retainer (primary coverage only) | $4,000/mo | Net 30, in advance |
| Year-one total retainer (12 months, Priority) | $72,000 | — |
| Year-one total retainer (12 months, Standard) | $48,000 | — |

## 7.3  2027 Pipeline (Preliminary)

| Item | Est. Range | Priority |
| --- | --- | --- |
| Auto-PCS Generator (Phase 6) | $18,000–$28,000 | High |
| Wave 10 — Evergreen LLM migration | $20,000–$35,000 | High |
| April 22 schema items (4 gaps) | $8,000–$14,000 | Medium |
| Advanced AI capabilities (Tier 3+) | $28,000–$55,000 | Medium |
| Ongoing retainer (12 months) | $48,000–$72,000 | — |

# 8. Terms and Next Steps

## 8.1  Governing Documents

- MNDA: Executed prior to this SOW

- SOW (signed April 14, 2026): Governs build scope and payment terms — updated by this document

- Data Processing Agreement (DPA): To be executed; formalises data protection arrangement

## 8.2  Standard Terms

- Effective date: May 1, 2026 (Budget B back-pay calculated from March 1, 2026)

- Retainer term: 12-month initial term, auto-renewable annually on 60-day written notice

- Retainer payment: Net 30, monthly in advance

- Budget A fee: Full $50,000 invoiced at contract signing — work substantially delivered

- Back-pay: March + April 2026 at Priority tier rate ($12,000) + prorated May, invoiced at signing

- Data ownership: Nordic's data remains Nordic's property at all times

- Data portability: Full export available on request in standard formats (JSON, CSV, PDF)

- Exit terms: On retainer termination, all Nordic data returned and deleted from winded.vertigo systems within 30 days

- Warranty: winded.vertigo warrants platforms will remain operational and available throughout the retainer period

- Named backup (Priority tier): August Kinloch, currently onboarding to the Nordic project

## 8.3  Immediate Next Steps

| # | Action | Owner / Date |
| --- | --- | --- |
| 1 | Sharon reviews this SOW and confirms path to contract signing | Sharon — this week |
| 2 | Nordic legal / finance reviews contract terms and DPA | Nordic — within 5 business days |
| 3 | Contract + DPA executed; Budget A + back-pay invoiced | Both parties — on execution |
| 4 | AICS workflow transition kickoff with Lauren | Lauren + Garrett — week of signing |
| 5 | Phase 1 schema gap work resumes formally | Garrett — week of signing |
| 6 | Phase 2–3 mid-point check-in with Sharon | Sharon + Garrett — Week 5 |
| 7 | Phase 4 (RoB 2) design review | Sharon + Garrett — Week 7 |
| 8 | Go-live confirmation | Both parties — June 30, 2026 |
| 9 | 2027 roadmap planning session | Sharon + Garrett — Q3 2026 |

Prepared by Garrett Jaeger, winded.vertigo LLC | May 2026

Questions: garrett@windedvertigo.com