NORDIC NATURALS  ·  SQR-RCT + PCS Platform

Ongoing Services

Retainer + Buyout Proposal

Version 3  ·  May 15, 2026

| Prepared by | Garrett Jaeger, winded.vertigo LLC |
| --- | --- |
| For | Nordic Naturals |
| Status | Contract-ready — supersedes v2 (April 30, 2026) |
| Contact | garrett@windedvertigo.com |

What's New in This Version

Changes from v2 (April 30, 2026): Budget A payment: full $50,000 invoiced at signing — not milestone-billed. Work is substantially delivered. Budget B effective date: March 1, 2026. Back-pay owed for March + April + prorated May at $6,000/mo. Budget B framing: retainer = active onboarding, adaptation, and consulting — not maintenance. AICS workflow gap documented: team is creating AICS docs manually; platform infrastructure is ready. Named backup confirmed: August Kinloch, currently onboarding to the Nordic project. Rate flexibility: ongoing retainer rate is negotiable if Budget A and back-pay are honored in full at signing.

1. The Shape of This Contract

The work to date has delivered a production platform with live integrations into Nordic's research operations — PCS documents, canonical claims, label import, SQR-RCT scoring, weekly digests, nightly re-pings, ingredient-safety escalations, in-app feedback, bcrypt-authenticated multi-role auth with 1-hour access tokens and live role re-verification, and a full audit trail for mutations.

Three categories of ongoing work are unavoidable and warrant a recurring commercial relationship rather than a one-time build fee:

- Security maintenance — password policy, token rotation, dependency patches, vendor-breach response, regulatory updates (FDA DSHEA, FTC Green Guides, GDPR, CCPA), penetration-test findings, audit-log reviews.

- LLM ecosystem churn — Claude, OpenAI, and every downstream LLM provider ship breaking changes on ~quarterly cadence (pricing, rate limits, API shape, model deprecations). Every one is a live risk to the platform's extraction pipelines and auto-scoring.

- Nordic-side data hygiene and evolution — new products, new claim templates, label format revisions, Lauren's template updates, canonical claim deduplication, formula line backfills, study intake changes.

This contract has two commercial components that run simultaneously:

| Component | Amount | Status |
| --- | --- | --- |
| Budget A — Platform Build | $50,000 | Fixed fee, invoiced at contract signing. Work is substantially delivered. |
| Budget B — Retainer | $4,000–$6,000/mo | Active consulting, onboarding, and adaptation. Running since March 1, 2026 — back-pay owed from that date. |

2. What the Retainer Covers (and Doesn't)

Included in the Monthly Retainer

| Responsibility | Description |
| --- | --- |
| Platform Onboarding & Adoption | Active support for Lauren Bosio, Gina, and the RA/Product Development teams as they transition workflows to the new platform. Primary focus: AICS document generation — the research team is currently creating AICS documents manually via Google Drive. The platform already has the infrastructure to generate these. This workflow transition is the highest-priority Budget B item as of May 14, 2026 and is blocked by contract execution. |
| Security Patching | Dependency updates, CVE response within agreed SLA, token and credential rotation, Notion / Cloudflare / Supabase / Anthropic vendor-breach assessment and mitigation. |
| LLM Vendor Management | Monitor Claude/OpenAI API changelogs, model deprecations, pricing shifts. Adjust prompts and pipelines to stay within budget and compliance. Negotiate addenda (ZDR, BAA) on Nordic's behalf. |
| Data Hygiene Assistance | Operate the existing backfill scripts, duplicate audits, and canonical-claim merges. Triage intake-queue anomalies. |
| Adaptive Feature Development | Continuous adaptation of platform to stakeholder feedback, schema evolution, and emerging workflows. Up to 8 hours/month (Standard) or 16 hours/month (Priority) of minor feature work; carryover 1 month max. This is the primary Budget B work underway since March. |
| Incident Response | Triage production issues within defined response-time SLA (see §6). Revert via Wave 8 Phase A audit trail when appropriate. After-action writeup. |
| Quarterly Security Review | Review of audit logs, access patterns, capability assignments, Cloudflare / Supabase / Notion workspace membership, secret hygiene. Written report to Nordic leadership. |
| Research Advising | Up to 2 hours/month of strategy conversations, vendor selection advice, architectural recommendations. Also: maintaining momentum on the Validation Study — journal selection, authorship structuring, statistical review, submission preparation. |

Not Included (scoped separately as project work)

- Major Feature Builds — New waves (Wave 9 real-time collaboration, Wave 10 Supabase migration, future analytics). Each scoped as its own SOW.

- LLM Platform Migration — See §5. Separate deliverable.

- Nordic-Driven Data Migrations — Large imports, one-time integrations with other Nordic systems (SAP, ERP), large-scale taxonomy reworks.

- Training + Documentation Deliverables — Written runbooks beyond existing docs, video walkthroughs, onboarding sessions. Hourly.

- Legal or Compliance Attestations — SOC 2 preparation, HIPAA BAA preparation, FDA regulatory documentation.

3. Proposed Retainer Structure

Baseline Monthly Retainer

| Tier | Monthly Rate | Hours Included | P1 SLA | Named Backup |
| --- | --- | --- | --- | --- |
| Standard | $4,000/mo | 8 hours | 24 business hours | August Kinloch |
| Priority | $6,000/mo | 16 hours | 4 business hours | August Kinloch |
| Dedicated | $9,000/mo | 24 hours | 1 business hour | August Kinloch |

Over-limit hours billed at $200/hr (Standard) or $175/hr (Priority+). August Kinloch is named backup at every tier, currently onboarding to the Nordic project.

3a. Named Backup Contractor — August Kinloch

Every tier includes a named backup contractor — currently August Kinloch — providing secondary on-call coverage during Garrett's planned absences (vacation > 3 days), unplanned absences (illness, emergency), or sustained unreachability.

| Topic | Detail |
| --- | --- |
| Coverage scope | August acknowledges and triages P1/P2 incidents within the tier's stated SLA when Garrett is unreachable. Resolution may extend beyond Garrett's normal SLA window when work genuinely requires Garrett's return. |
| Access provisioning | August maintains a named contractor account with read-write access to the Nordic technology stack: Cloudflare, Supabase, Notion (workspace member), and Anthropic (org member). All access is under a contractor-of-winded.vertigo agreement, not direct Nordic-issued accounts. Audit logs distinguish Garrett's actions from August's. |
| Billing | August's hours bill against the retainer's monthly hour pool. No separate Nordic-facing invoice line for August. Garrett pays August directly out of retainer revenue. |
| Vacation notification | Garrett gives Nordic ≥ 2 weeks' notice for absences > 3 days and identifies August as the on-call contact. |
| Successor clause | If August becomes unavailable, Garrett identifies a replacement named-backup with 30 calendar days' notice to Nordic. |
| Non-solicitation | Nordic agrees not to engage August directly outside the winded.vertigo retainer for the term of the contract + 12 months post-termination. |

Term

- 12-month initial term, auto-renewing in 12-month increments.

- 60-day mutual notice for non-renewal or tier change.

- Price adjustment: CPI-linked annual review, capped at 5%/yr.

4. Buyout / Termination / Transition

Path A — Wind-Down

If Nordic gives notice, a 90-day wind-down begins. During wind-down:

- Retainer continues at current rate.

- Garrett delivers: complete handoff runbook, credentials transfer, live walkthrough sessions (up to 8 hours), dependency/vendor map, 30-day post-termination email/Slack availability for critical questions.

Path B — Buyout / Accelerated Exit

Exit fee = 6 × current monthly retainer, paid on termination. Includes everything in Path A compressed into 30 days.

| Tier | Exit Fee |
| --- | --- |
| Standard | $24,000 (6 × $4,000) |
| Priority | $36,000 (6 × $6,000) |
| Dedicated | $54,000 (6 × $9,000) |

Termination for Cause

If termination is for documented cause (Garrett breach of contract, gross negligence, confirmed willful misconduct), neither path's fees apply. Ordinary performance disagreements do NOT constitute cause.

Non-Reverse-Engineering Clause

Garrett retains the right to re-use generic patterns, libraries, and non-Nordic-specific code in future client engagements. Nordic retains full ownership of Nordic-specific code, data, schemas, and branding.

5. The LLM Dependency Problem — And How to Neutralize It

The platform's most valuable capabilities depend on Anthropic's Claude API. A dedicated Wave 10 — Evergreen Extraction project (scoped separately) reduces this risk:

| # | Action |
| --- | --- |
| 1 | Deterministic parsers first — replace LLM calls for well-structured fields with rule-based extraction. |
| 2 | Open-source LLMs via managed hosts — Llama 3 / Mistral / DeepSeek via Groq, Together.ai, or Replicate. ~80–95% cost reduction vs. Claude. |
| 3 | Self-hosted OSS fallback — for content where managed OSS has egress risk. |
| 4 | Vision holdout — Claude vision remains best for label OCR specifically; move everything else to OSS. |
| 5 | Aggressive caching — every extraction result persists with a content hash. |

Estimated Wave 10 budget: $20,000–$35,000, one-time. Retainer continues throughout Wave 10 delivery.

6. SLA Specifics

Incident Severity

| Level | Definition |
| --- | --- |
| P1 | Production down or data loss in progress. |
| P2 | Significant feature broken, workaround exists. |
| P3 | Minor bug, cosmetic issue, non-blocking degradation. |
| P4 | Enhancement request, question, non-urgent feature. |

Response Targets

| Tier | P1 Response | P2 Response |
| --- | --- | --- |
| Standard | 24 business hours | 3 business days |
| Priority | 4 business hours | 1 business day |
| Dedicated | 1 business hour | 4 business hours |

Communication & Availability

- Primary channel: Slack (Nordic workspace)

- Secondary: garrett@windedvertigo.com

- P1 only: SMS/phone fallback

- Business hours: US Pacific, Monday–Friday, 9am–6pm PT

- After-hours P1: best-effort within 2 hours; guaranteed next-morning response

- Vacation coverage: August Kinloch (named backup) per §3a

7. Roadmap of Separately-Scoped Projects

| Project | Est. Hours | Budget Estimate |
| --- | --- | --- |
| Wave 9 — Real-time collaborative editing (CRDT-style) | 60–100 hrs | $25,000–$45,000 |
| Wave 10 — Evergreen Extraction (OSS LLM migration) | 40–80 hrs | $20,000–$35,000 |
| Wave 11 — Supabase full migration cutover | 80–160 hrs | $35,000–$70,000 (or 5–10 retainer months at Priority) |
| Wave 12 — HIPAA BAA prep + SOC 2 Type 1 | 60–120+ hrs | $30,000–$60,000 + legal |
| Auto-PCS Generator — Sharon's flagship ask (2027 SOW) | TBD | $18,000–$28,000 |

8. Why Nordic Should Sign This

| Benefit | Detail |
| --- | --- |
| AICS workflow unlocked immediately | Research team stops creating substantiation documents manually the moment the contract is signed. Bundle 3 infrastructure is already built — this is a configuration and onboarding step, not a build step. |
| Predictable monthly cost | Known monthly rate vs. emergency re-negotiation costs when something breaks or falls behind. |
| Named technical owner + backup | Committed response-time SLA and named backup contractor (August Kinloch) for coverage continuity. |
| Security maturity baseline | Quarterly written security review reports + ongoing dependency patching and credential rotation. |
| Vendor-risk management | Nordic doesn't have to become an expert in Anthropic's API changelogs, Supabase RLS policy changes, or Cloudflare incident timelines. |
| Forward optionality at known prices | Wave 10 LLM migration and Wave 11 Supabase cutover available when Nordic wants them, with anchor estimates in §7. |

9. Next Steps

| Party | Action |
| --- | --- |
| Nordic | Route contract to legal/finance for review. The documents are ready. Five business days to review is a reasonable ask. |
| Both | Target execution this week or next. The AICS workflow transition, Platform Phase 1 schema work, and first retainer month all start on the day the contract is signed. |
| On signing | Budget A invoice issued. Budget B back-pay invoice issued. AICS onboarding kickoff with Lauren. Phase 1 schema gap work resumes formally. First retainer month begins. |

10. Two-Budget Structure — Platform Build + Retainer

Updated May 15, 2026. Supersedes the version dated April 30, 2026.

10.1 Why Two Budgets

Nordic verbally committed a $50,000 platform-build budget. What has actually shipped to production exceeds that anchor at rate-card value. The two-budget structure converts this into a clean commercial arrangement rather than a billing dispute: Budget A is the fixed-fee platform build; Budget B is the recurring retainer that has been active — and uncompensated — since March 1, 2026.

10.2 Budget A — Platform Build ($50,000 — Invoiced at Signing)

Budget A: $50,000 — Full Amount Due at Contract Signing Fixed fee: $50,000. Payment: Full amount invoiced on the date the contract is executed. Work is substantially delivered; the previous milestone-split structure (50% on signature / 50% on go-live) no longer reflects delivery status. There is no second milestone payment. Rate-card value of work delivered: ~$71,400 at $350/hr agency benchmark. Budget A cap honored at $50,000 — Garrett absorbs the ~$21,400 overrun as cost-of-discovery on a verbal-only budget arrangement.

Shipped and operational at nordic.windedvertigo.com:

- Waves 4.x through 8, 8B — full SQR-RCT + PCS platform lifecycle

- Bundle 3 P2 — full AICS workflow (DDL, entity helpers, API routes, UI tabs, PCS-AICS picker, regulatory tab inline editor) — live, awaiting onboarding

- Bundle 4 P1–P3 — form-driven claim entry (controlled-vocab dropdowns, form-driven submit, AI master import scaffold)

Remaining build deliverables (inside the $50K cap, ~$11,200 rate-card):

- Wave 7.x chained track polish (WorkspaceShell → /login extraction → /welcome + sticky-role → full sidebar adoption)

- Operator runbook completion

- Bundle 3.5 P3 — RA review-queue dashboard

10.3 Budget B — Retainer (Active Since March 1, 2026)

Critical Context: Budget B Has Been Running Since March 1, 2026 Budget B is not a maintenance arrangement. It is an active consulting, onboarding, and platform adaptation engagement. Since March 1, 2026, winded.vertigo has been doing the work of the retainer: aligning with Lauren Bosio on AICS workflows, adapting the platform to Nordic's evolving needs, advising on research methodology, managing data governance, and onboarding the Nordic team. This work has been ongoing without a signed agreement or payment. The ongoing retainer rate is the only flexible lever in negotiation. Budget A ($50,000) and back-pay are not subject to rate negotiation.

Back-pay is owed at the Priority tier rate ($6,000/mo) from March 1, 2026 to the contract execution date:

| Period | Amount |
| --- | --- |
| March 2026 | $6,000 |
| April 2026 | $6,000 |
| May 2026 (prorated from May 1 to signing) | ~$194/day from May 1 |
| Minimum back-pay at signing (before May 31) | $12,000+ |

Live Workflow Gap — AICS Document Generation

Current State: Manual AICS Creation — Budget B Unlocks the Transition As of May 14, 2026, Lauren Bosio and the Nordic research team are creating Active Ingredient Claim Substantiation (AICS) documents manually and sharing them via Google Drive. The platform already has the infrastructure to generate these documents directly from the database — Bundle 3 (AICS workflow) is shipped. The workflow transition needs to be activated through onboarding and configuration. Until the contract is signed and the retainer begins formally, this transition cannot proceed. Every week of delay means additional manual effort for Lauren's team and growing divergence between manually-created AICS documents and the database schema.

10.4 Year-One Cash Summary (Priority Tier)

| Line Item | Amount |
| --- | --- |
| Budget A fixed fee (invoiced at signing) | $50,000 |
| Budget B back-pay — March 2026 | $6,000 |
| Budget B back-pay — April 2026 | $6,000 |
| Budget B back-pay — prorated May 2026 (to signing) | ~$194/day from May 1 |
| Budget B first month retainer | $6,000 |
| Minimum total at signing (before May 31) | ~$68,000+ |
| Months 2–12 Priority retainer ($6,000 × 11) | $66,000 |
| Year-one total (Priority tier) | ~$134,000+ |
| Year-one total (Standard $4,000/mo tier) | ~$110,000+ |

10.5 What Budget A Does Not Cover

- Auto-PCS Generator (Sharon's flagship ask from April 17). Future SOW, 2027. Preliminary: $18,000–$28,000.

- Wave 9 — real-time collaborative editing. Future SOW (~$25–45K).

- Wave 12 — HIPAA/SOC 2 prep. Future SOW (~$30–60K + legal).

- April 22 schema items (SKU/format standardization, material number tracking, cross-portfolio claim views, claim frequency analysis). 2027 scope. Estimate: $8,000–$14,000.

10.7 If Nordic Balks at the Priority Retainer Rate

The ongoing retainer rate is the only negotiable lever. Three fallback structures:

| Fallback | Rate | Implication |
| --- | --- | --- |
| Standard tier | $4,000/mo | Drops from 16h to 8h/mo included. Budget A and back-pay remain at $50,000 and $12,000+ respectively. Pushes Bundle 5, Bundle 6, and half the Supabase migration phases to 2027. |
| Hourly-only | $200–250/hr | No SLA, no named backup, no quarterly security review, no buyout protection. AICS workflow transition proceeds ad hoc. |
| Q3 retainer only | $18,000 (Q3) | Sign Q3 only (3 months × $6K). Reassess at quarter end. Lower commitment; higher renewal-renegotiation cost. |

10.8 Rate Flexibility Statement

winded.vertigo is willing to negotiate the ongoing Budget B retainer rate if Budget A ($50,000) and Budget B back-pay ($12,000+ for March and April) are honored in full at signing. The $50,000 fixed fee and the back-pay amounts are not subject to rate negotiation.

Appendix A — Pricing Worksheet

Updated May 15, 2026. Hourly rate anchor: $350/hr.

Budget A — Platform Build

| Item | Value |
| --- | --- |
| Fixed-fee cap | $50,000 |
| Rate-card value shipped (Budget A scope) | ~$72,800 at $350/hr |
| Effective rate on Budget A | ~$245/hr |
| Garrett absorbs (rate-card overrun) | ~$22,800 |

Budget B — Retainer

| Item | Amount |
| --- | --- |
| Back-pay: March 2026 | $6,000 |
| Back-pay: April 2026 | $6,000 |
| Back-pay: May 2026 (prorated from May 1) | ~$194/day |
| Priority tier annual | $6,000/mo = $72,000/yr |
| Standard tier annual | $4,000/mo = $48,000/yr |

Buyout / Exit Fee

| Tier | Fee |
| --- | --- |
| Standard | $24,000 (6 × $4,000) |
| Priority | $36,000 (6 × $6,000) |
| Dedicated | $54,000 (6 × $9,000) |

Forward-Wave Anchor Estimates

| Project | Budget Estimate |
| --- | --- |
| Auto-PCS Generator | $18,000–$28,000 (2027 SOW) |
| Wave 10 — Evergreen LLM Migration | $20,000–$35,000 (2027 SOW) |
| Wave 11 — Supabase Cutover | $35,000–$70,000 (or ~5–10 retainer months at Priority) |
| Wave 12 — HIPAA/SOC 2 | $30,000–$60,000 + legal |

— End of Retainer + Buyout Proposal v3 —

Prepared by Garrett Jaeger, winded.vertigo LLC  ·  May 2026

garrett@windedvertigo.com